## Slide 1: SANCHAYA
NAYANA U
MES24MCA-2041
Department of Computer Applications
MES College of Engineering, Kuttippuram
20-7-2025

## Slide 2: PRODUCT OWNER Mr.NOWSHAD CV Assistant Professor DEPARTMENT OF COMPUTER APPLICATIONS MES COLLEGE OF ENGINEERING, KUTTIPPURAM

## Slide 3: TABLE OF CONTENTS
Introduction
Objective
Existing System
Proposed System
Motivation
Functionalities
Module Description
Developing Environment
Sprint Backlog
Product Backlog
User Story
Project Plans
Data Flow Diagrams
ER Diagram

## Slide 4: SANCHAYA
Sanchaya is a flutter based mobile app for food donation and redistribution.
Aims to bridge the gap between surplus food sources and people in need.
Enables donors (restaurants, event organizers, households) to post available food.
Registered volunteers and NGOs can view and claim food in real-time.
Supports geolocation tagging, food expiry alerts, and photo uploads.
Promotes a sustainable, zero-waste food culture in Kerala.
Multilingual support: Malayalam and English for wider usability.

## Slide 5: OBJECTIVES
Minimize food wastage by collecting surplus food.
Redistribute food to underprivileged communities.
Provide a real-time digital platform for donations.
Ensure food safety with expiry countdown & alerts.
Promote transparency through geolocation & photos.
Support disaster relief and local governance efforts

## Slide 6: EXISTING SYSTEM
Food donation is mostly informal and unstructured.
Coordination happens manually (calls, messages).
No real-time tracking of surplus food availability.
Lack of transparency and accountability.
Difficult to ensure food safety and timely delivery.
Limited scalability beyond local communities

## Slide 7: PROPOSED SYSTEM
Flutter-based mobile app for cross-platform support.
OTP-secured login for donors and volunteers
Real-time posting and claiming of food donations
Google Maps integration for location tracking.
Expiry countdown and quality tagging for safety.
Push notifications for timely coordination.
Admin panel for monitoring and user verification

## Slide 8: MOTIVATIONS
Large-scale food wastage in Kerala.
Many people still suffer from hunger and malnutrition.
Lack of structured food redistribution systems.
Need for transparency and accountability in donations.
Desire to promote sustainability and social responsibility

## Slide 9: FUNCTIONALITIES
Secure Login – OTP-based authentication for donors & volunteers
Food Posting – Donors upload details, quantity, expiry & photos
Food Claiming – Volunteers/NGOs can view & claim available food
Geolocation – Google Maps integration for locating donation points
Notifications – Real-time alerts for posting, claiming, and expiry
Admin Control – Verify users, monitor activities, ensure safety

## Slide 10: MODULE DESCRIPTION
Donor Module – Register/login, post surplus food with details & photos
Volunteer/NGO Module – View available food and claim donations
Admin Module – Verify users, monitor activities, ensure safe delivery
Notification Module – Send alerts for posting, claiming, and expiry
Database Module – Store and manage user, food, and claim records

## Slide 11: DEVELOPING ENVIRONMENT
Operating System – Windows
Frontend – Flutter (Dart)
Backend – Firebase Services
IDE – VS Code

## Slide 12: SPRINT BACKLOG
Backlog tem | Status And Completion Date | Original Estimation in Hours | Day 1 hrs | Day 2 hrs | Day 3 hrs | Day 4 hrs | Day 5 hrs | Day 6 hrs | Day 7 hrs | Day 8 hrs | Day 9 hrs | Day 10 hrs
SPRINT1 |  |  |  |  |  |  |  |  |  |  |  | 
Table designing | 16/8/2022 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Form designing | 22/8/2022 | 3 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Coding | 27/8/2022 | 3 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0
SPRINT 2 |  |  |  |  |  |  |  |  |  |  |  | 
Data collection | 13/9/2022 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
Data processing | 29/9/2022 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0

## Slide 13: SPRINT BACKLOG
Backlog tem | Status And Completion Date | Original Estimation in Hours | Day 1 hrs | Day 2 hrs | Day 3 hrs | Day 4 hrs | Day 5 hrs | Day 6 hrs | Day 7 hrs | Day 8 hrs | Day 9 hrs | Day 10 hrs
SPRINT3 |  |  |  |  |  |  |  |  |  |  |  | 
Course contents | 3/10/2022 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
Assassement | 20/10/2022 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
SPRINT 4 |  |  |  |  |  |  |  |  |  |  |  | 
Certificate | 8/11/2022 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
Testing | 15/11/2022 | 7 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0
TOTAL |  | 50 | 9 | 9 | 8 | 6 | 6 | 6 | 6 |  |  | 

## Slide 14: PRODUCT BACKLOG
ID | NAME | PRIORITY <high/medium/low> | ESTIMATE (Hours) | STATUS <Planned/In progress/Completed>
1 | User Registration & Login (Donors, Volunteers, NGOs) | High | 10 | Planned
2 | Food Donation Module (Add Food Details, Upload Photos, Set Expiry) | High | 20 | Planned
3 | Food Request & Claim Module (Volunteers/NGOs) | High | 15 | Planned
4 | Geo-location & Mapping (Google Maps API Integration) | High | 15 | Planned

## Slide 15: PRODUCT BACKLOG
Department of Computer Applications
ID | NAME | PRIORITY <high/medium/low> | ESTIMATE (Hours) | STATUS <Planned/In progress/Completed>
5 | Real-time Tracking & Notifications (Food Availability Alerts, Push Notifications) | High | 15 | Planned
6 | Admin Panel (Monitor Donations, Manage Users, Reports) | Medium | 20 | Planned
7 | Analytics & Reports (Food Saved, Donations, Beneficiaries) | Medium | 15 | Planned
8 | Security & OTP-based Login | Medium | 8 | Planned

## Slide 16: USER STORY
User Story ID | As a type of User | I want to <Perform some task> | So that i can <Achieve Some Goal>
1 | Admin | Login | Login successful with correct user name and password
2 | Admin | Verify | Verify food donation and user registration
3 | Donor | Login | Login successful with correct user name and password
4 | Donor | Register | Register as donor to donate surplus food
5 | Donor | Post food donation | Report available surplus food for collection

## Slide 17: USER STORY
User Story ID | As a type of User | I want to <Perform some task> | So that i can <Achieve Some Goal>
6 | Volunteer | Register | Register as volunteer to claim and deliver food donations
7 | Volunteer | Login | Login successful with correct user name and password
8 | Volunteer | Claim food donation | View and claim available food donation delivery
9 | USER | View Profile | View and upadate profile details

## Slide 18: PROJECT PLAN
User StoryID | Task Name | Start Date | End Date | Days | Status
1 | Sprint 1 | 18/08/2025 | 19/08/2025 | 10 | Planned
2 |  | 20/08/2025 | 22/08/2025 |  | Planned
4 |  | 18/08/2025 | 19/08/2025 |  | Planned
7 |  | 25/08/2025 | 27/08/2025 |  | Planned
3 | Sprint 2 | 30/08/2025 | 01/09/2025 | 16 | Planned
6 |  | 02/09/2025 | 03/09/2025 |  | Planned

## Slide 19: PROJECT PLAN
User StoryID | Task Name | Start Date | End Date | Days | Status
5 | Sprint 3 | 10/09/2025 | 18/09/2025 | 14 | Planned
8 |  | 20/09/2025 | 30/09/2025 |  | Planned
9 | Sprint 4 | 01/10/2025 | 14/10/2025 | 10 | Planned

## Slide 20: DATA FLOW DIAGRAM
LEVEL 0

## Slide 21: DATA FLOW DIAGRAM
LEVEL 1

## Slide 22: DATA FLOW DIAGRAM
LEVEL 2

## Slide 23: DATA FLOW DIAGRAM
LEVEL 3

## Slide 24: ER DIAGRAM

## Slide 25: THANK YOU